7 -1 Final Project Submission

Felix Bacot Mena

Southern New Hampshire University

CS – 250: Software Development Lifecycle

Professor: Anna V Sandifer

December 9, 2025

## Sprint Review and Retrospective

ChadaTech – SNHU Travel Application
Scrum Master: Felix Bacot Mena

### Introduction

The SNHU Travel project served as a pilot implementation of Agile-Scrum for ChadaTech as the company explored transitioning from a waterfall methodology. Throughout the course of development, I rotated through multiple Scrum roles including Product Owner, Tester, Developer, and Scrum Master which provided a holistic perspective on how iterative, collaborative development supports successful delivery. This Sprint Review and Retrospective summarizes how the Scrum-Agile framework facilitated team productivity, supported adaptation to change, enabled clear communication, and ultimately strengthened the development process. It concludes with lessons learned and an evaluation of whether Agile is the most appropriate methodology for the SNHU Travel project and for future ChadaTech initiatives.

## Applying Roles

One of the key strengths of Scrum is the clear definition of roles and responsibilities. Each role I assumed contributed meaningfully to project success:

- Product Owner:
When gathering user needs and converting them into user stories, I ensured clarity around acceptance criteria. For example, the user story “As a traveler, I want to filter destinations by price so I can find affordable options” provided the development team with clear intent and priorities. My work directly shaped the Product Backlog, enabling structured, iterative development.

- Developer:
In this role, I interpreted user stories to design and code core system components. For instance, implementing the destination list feature required understanding user priorities outlined earlier as the Product Owner. Agile ceremonies such as Sprint Planning helped ensure alignment between requirements and technical implementation.

- Tester:
I developed test cases aligned to user stories. The acceptance criteria I previously defined ensured consistency between what was requested and what was evaluated. This role highlighted the value of continuous testing, allowing defects to be caught early before they affected other features.

- Scrum Master:
As Scrum Master, my focus shifted to removing blockers, facilitating communication, and ensuring adherence to Agile values. I organized stand-ups, sprint reviews, and retrospectives to ensure transparency and continuous improvement.

Together, these roles functioned cohesively within the Scrum framework to support predictable, iterative progress.

## Completing User Stories

The Scrum-Agile process was instrumental in ensuring user stories reached completion. By breaking requirements into small, manageable tasks and defining clear acceptance criteria, the team remained focused on delivering value incrementally.

For example, when developing the feature that allows users to search travel destinations, the iterative structure provided checkpoints at each sprint. The team revisited the story during Sprint Planning, refined tasks during Backlog Grooming, and validated functionality during the Review.

The Definition of Done and acceptance criteria ensured consistency. Stories were only marked complete when functional requirements, testing, and documentation were finalized. This prevented partial or unclear work a common challenge in waterfall projects.

## Handling Interruptions

Agile’s flexibility proved especially valuable when project direction shifted. Midway through development, prioritization changed to emphasize filtering destinations by travel type instead of price. Under a waterfall approach, such a change would have required a formal change request and likely caused delays.

Scrum allowed the team to re-prioritize the Product Backlog and adjust the upcoming sprint during Sprint Planning. Because work was organized into small increments, only minimal rework was required. This adaptability demonstrated Agile’s strength in environments where user needs evolve rapidly.

## Communication

Effective communication is essential in Scrum, and I used clear, concise updates to ensure transparency. Below are two examples of communication that helped maintain alignment:

Example 1: Developer → Tester message
“The destination filtering feature is ready for testing. Please validate the price range input and verify edge cases such as empty or invalid values.”
This message was effective because it clearly identified what needed testing, reducing ambiguity and avoiding delays.

Example 2: Scrum Master → Team message
“Reminder: Tomorrow’s stand-up will include a quick review of any blockers so we can finalize tasks for the sprint. Please come prepared with updates on what you completed, what you are working on, and any issues.”
This message encouraged accountability and prepared the team for a productive stand-up.

These examples reflect how structured, intentional communication promotes collaboration and workflow clarity in Scrum.

## Organizational Tools

Several Agile tools and events supported successful project completion:

- Product Backlog & Sprint Backlog:
Provided visibility into priorities and work-in-progress.

- Burndown Chart:
Offered a clear view of sprint progress, helping the team adjust workload as needed.

- Daily Stand-Ups:
Increased communication and enabled quick removal of blockers.

- Sprint Review:
Allowed stakeholders to provide feedback early, reducing rework.

- Retrospective:
Identified continuous improvement opportunities. One key takeaway was the importance of refining acceptance criteria early to avoid later misinterpretations.

These tools ensured alignment, transparency, and adaptability throughout development.

## Evaluating Agile Process

### Pros of Using Agile-Scrum for SNHU Travel

- Encouraged frequent user feedback

- Allowed rapid adaptation to changing priorities

- Improved communication through structured ceremonies

- Supported incremental, functional delivery

- Reduced risk because testing occurred continuously

### Cons

- Required continuous team engagement and discipline

- Needed availability of stakeholders for frequent reviews

- Some roles (like Product Owner) required more time and mastery than expected

- Agile planning can feel less predictable when team velocity is still developing

### Was Agile the Best Approach?

Yes.
Given that SNHU Travel required evolving features, continuous stakeholder input, and the flexibility to adjust priorities, Agile-Scrum was the most effective methodology. Waterfall’s rigid structure would not have supported mid-project changes or iterative feedback nearly as well. Agile allowed the team to remain customer-focused and responsive throughout development.

## Conclusion

The Scrum-Agile framework played a pivotal role in the successful development of the SNHU Travel application. By rotating through each Scrum role and actively participating in Agile ceremonies, I gained insight into how cross-functional collaboration, iterative development, and continuous communication lead to high-quality outcomes. Despite minor challenges, Agile proved to be the best fit for the SNHU Travel project. The lessons learned during this pilot indicate that adopting Scrum across ChadaTech would strengthen team cohesion, improve delivery speed, and increase customer satisfaction.

Reference:

TechTarget. (2021). Agile vs. Waterfall: Key differences and when to use each approach.

Fowler, M. (2021). Continuous Integration: Improving software quality and reducing risk. ThoughtWorks. https://martinfowler.com/articles/continuousIntegration.html

VersionOne. (2020). 14th Annual State of Agile Report. Digital.ai. https://stateofagile.com

Project Management Institute. (2021). Agile practice guide. PMI.